## Slide 1: Leave Management Information System (LeaMIS)
Automation of the Division Leave Management DepEd Sto. Tomas City
Geovani P. Duqueza (BSIT-ETEEAP) Saturday, 26 July 2025

## Slide 2: Project Overview

## Slide 3: Project Overview
Aim: Streamline DepEd Sto. Tomas City’s leave processes
System: Partial/full automation of filing, tracking & approval
Benefit: Real-time data for policy & decision making

## Slide 4: Problem Statement

## Slide 5: Problem Statement
Manual processes are prone to errors and non-compliance
Paper-only filing creates bulky documentation
Inefficient communication of leave credits
Time-consuming processing, hard to track status
Tedious updating of multiple leave credit types

## Slide 6: Objectives

## Slide 7: Objectives
Provide a user-friendly online system for personnel to:
  File leaves & track status
  Check leave credit balances
  Print CS Form No. 6 with pre-filled signatories
  Print digitally approved & verifiable CS Form No. 6

## Slide 8: Objectives
Easy-to-use UI for:
  Teachers & non-teaching personnel
  HR staff (processing & credit management)
  Managers (approval & policy drafting)
Automate leave-credit updates
Streamline back-office processes
Reduce paper-based transactions
Offer semi-automation or full, paperless automation

## Slide 9: Scope

## Slide 10: Scope
Leave management:
  Filing, tracking, approval
  Credit updates & conversions
  Personnel categorization (position, station)
  Signatory assignment per category
Reporting & analytics

## Slide 11: Methodology: Prototyping

## Slide 12: Methodology: Prototyping
Gather requirements
Quick design
Build prototype
Evaluate with end users
Refine prototype
Cycle repeats until MVP is ready

## Slide 13: Timeline

## Slide 14: Timeline
Target: MVP in 20 weeks (3–5 prototyping loops)
Process | Duration
Requirements gathering | 2 weeks
Prototype design/refine | Up to18 weeks max
• Quick design | 1–2 weeks per loop
• Build prototype | 2–6 weeks per loop
• Evaluate | 1 week per loop

## Slide 15: Resources

## Slide 16: Resources
People
  Developer team
  Personnel Unit & approvers
  Division top management
  End-user testers

## Slide 17: Resources
Hardware
  Desktops, laptops (dev & test)
  Mobile devices

## Slide 18: Resources
Policies & Docs
  CSC MC No. 41, s. 1998 (Omnibus Rules on Leave)
  DepEd Order No. 13, s. 2024 (Vacation Service Credits)

## Slide 19: Budget

## Slide 20: Budget
Item | Estimated Cost (₱)
Domain Name (1st year) | 1,000.00
Webhosting (1st year) | 2,000.00
Electricity | 10,000.00
Labor & incidentals | 87,000.00
TOTAL | 100,000.00

## Slide 21: Thank You!
Questions? Feedback? Geovani P. Duqueza Email: 24-00901@g.batstate-u.edu.ph; geovani.duqueza@deped.gov.ph